**Progress Report**

**- Increment 1 -**

**Group #13**

Please use this template to describe your progress on the group project in the latest increment. Please do not change the font, font size, margins or line spacing. All the text in italic should be removed from your final submission.

# Team Members

Taj Ali (tajali016)

Harege Abay (harege16)

Tobechukwu Osakwe (thosakwe)

Vinson Thomas (vdtstorm)

1. **Project Title and Description**

Project Title: Game Guru’s

Description: Game Guru’s is a video game review web application that allow for a user to post text and video-based reviews on video games, post text and video based playthroughs of video games, and view coming soon games.

1. **Accomplishments and overall project status during this increment**

Accomplishments:

* We were able to get the Django web app to run and giving us access to Django admin
* We were able to create the User app which allows for the user to sign in and log out, to also add a profile picture, and to type up a bio for the user
* We created a review app that allowed for a user to see the picture of the game, give a rating, and a text-based review

Status

* So far, our project implementation is on track with constant commits and refining of each other’s code

**Challenges, changes in the plan and scope of the project and things that went wrong during this increment**

- Some of us were fairly very new to the Django web framework language; Therefore we are forced to spend extra time to get our self familiar with the framework.

-At first we couldn’t get the MYSQL to work so we have to use SQLite. However we planned to go back and use MYSQL for the future iterations.

- Three of us has a long hours job and that has potentially affected our progress.

1. **Team Member Contribution for this increment**

Please list each individual member and their contributions to **each of the deliverables in this increment** (be as detailed as possible). In other words, describe the contribution of each team member to:

* 1. the **progress report**, including the sections they wrote or contributed to
     1. We all got together as a group to work on the documents
  2. the **requirements and design document**, including the sections they wrote or contributed to
     1. We all got together as a group to work on the documents
     2. Vinson Thomas: Created the use case diagram and class diagram
  3. the **implementation and testing document**, including the sections they wrote or contributed to
     1. We all got together as a group to work on the documents
  4. the **source code** (be detailed about **which** parts of the system each team member contributed to and **how**)
* Harege Abay:- Partially contributed on home page design and development. Also provided testing documents.
* Taj Ali:
  + Created the user login/logout
  + Added support for creating, updating, and deleting reviews
  + Initial design of website
* Tobe Osakwe
  + Added the profile + edit profile page
  + Added Games model, added game display page, and rating slider
  + Added icons and additional JS scripts
  1. the **video or presentation**

Taj Ali

Harege Abay

Tobechukwu Osakwe

Vinson Thomas

1. **Plans for the next increment**

* Work on giving users the ability to post videos for reviews and walkthroughs
* Users can comment on reviews
* Creating the app for coming soon games
* Ip tracking and spam protection
* RECAPTCHA support

|  |
| --- |
| we plan to have comments for reviews, RECAPTCHA, and spam protection, |
|  |

|  |
| --- |
| as well as the option of attaching YouTube links to reviews, so that users can show playthroughs |
|  |

* of games.

1. **Link to video**

Paste here the link to your video (only for increment 1 and 2).